PROGRESS REPORT

Database Migration & System Upgrade

| Project | SISTEM PRESTIJ — AI Scholarship Matching |
| --- | --- |
| School | SBP Integrasi Ibnu Khaldun |
| Class | 5 Ibnu Khaldun (5IK) |
| Report Date | 13 July 2026 |
| Report Type | Mentor Review — Phase Progress |

# 1. Overview

This report documents the progress made in preparation for the database migration phase of SISTEM PRESTIJ. Following a system restoration effort, the focus shifted toward understanding database concepts and preparing the groundwork for a PostgreSQL-based upgrade as recommended by the mentor.

The work completed during this phase was primarily foundational — ensuring the system is stable and that the team has the necessary understanding of database principles before proceeding with full migration.

# 2. Work Completed This Phase

## 2.1 System Restoration

The project encountered instability following earlier experimental changes. A full restoration was performed to bring the system back to a stable, working state. This involved:

- Reverting all experimental changes that caused system instability

- Re-validating that all 3 agents (Agent 1, Agent 2, Agent 3) function correctly

- Confirming the system runs successfully on http://localhost:3333

- Re-testing the student login flow, scholarship matching, and PDF generation pipeline

The restoration process took significant time but resulted in a clean, stable codebase ready for the upcoming database migration.

## 2.2 Scholarship Database Redesign

The scholarship dataset was reviewed and rebuilt to be more accurate, realistic, and presentation-ready. Key improvements include:

- Updated scholarship entries to reflect real Malaysian scholarship programmes (JPA, MARA, PETRONAS, etc.)

- Added complete fields: provider, eligibility criteria, Holland Code, income category, study level, and application URL

- Removed duplicate and incomplete entries from previous versions

- Final dataset: Dataset_Biasiswa_PRESTIJ_v5.xlsx with 10 scholarships

## 2.3 Database Concepts Study

In preparation for the PostgreSQL migration recommended by the mentor, the following concepts were studied:

- Relational database fundamentals — tables, rows, columns

- Primary Keys (PK) and Foreign Keys (FK) — understanding relationships between tables

- SQL commands — CREATE TABLE, INSERT INTO, SELECT

- SQLite as a lightweight entry point to understanding database operations

- Understanding which data requires a database (relational data) vs. which does not (temporary/config data)

The team identified the following tables as necessary for the system database:

| Table | Key | Purpose | Replaces |
| --- | --- | --- | --- |
| students | PK: student_id | Store student profiles & grades | Peperiksaan_SPM_*.xlsx |
| scholarships | PK: scholarship_id | Store scholarship listings | Dataset_Biasiswa_*.xlsx |
| matches | FK: student_id, scholarship_id | Store matching results & recommendations | matches_*.json files |

# 3. Current Status

| Item | Status | Remarks |
| --- | --- | --- |
| System Restoration | Done | All 3 agents functional |
| Scholarship Database (v5) | Done | 10 scholarships, realistic data |
| Database Concepts Study | Done | SQLite, PK/FK, SQL basics |
| PostgreSQL Installation | Done | PostgreSQL 18 installed |
| PostgreSQL PATH Setup | In Progress | Environment variable pending |
| Data Migration to PostgreSQL | Pending | Next step |
| Recommendation Text (Agent 2) | Pending | After DB migration |
| "Match Me" Button (Student UI) | Pending | After DB migration |

# 4. Planned Next Steps

Following mentor feedback, the next phase of development will focus on three major upgrades:

## 4.1 PostgreSQL Database Integration

- Complete PostgreSQL PATH configuration

- Create prestij database with students, scholarships, and matches tables

- Migrate all Excel data into PostgreSQL

- Update Agent 1 (server.js) to read students from PostgreSQL using pg library

- Update Agent 2 (agent2.py) to read scholarships from PostgreSQL using psycopg2

- Update Agent 3 (agent3.py) to read/write matches from PostgreSQL

## 4.2 AI-Generated Recommendation Text

- Extend Agent 2 output to include a personalised recommendation sentence per scholarship

- Leverage existing Groq LLM (llama-3.3-70b-versatile) to generate the recommendation

- Store recommendation text in the matches table

- Display recommendation text in the student dashboard and PDF report

## 4.3 Student-Triggered Matching

- Add a "PADANKAN BIASISWA SAYA" button to the student-facing dashboard

- On click, trigger POST /start-match endpoint for that student

- Agent 2 runs in on-demand mode (run_single) and returns results to the dashboard

- Student sees their top-5 matched scholarships with scores and recommendations

# 5. Summary

This phase was primarily a recovery and preparation phase. The system has been restored to full functionality, the scholarship dataset has been improved, and the foundational database knowledge required for the next upgrade has been established. PostgreSQL has been successfully installed and is ready for the migration phase.

The team is prepared to proceed with all three mentor-recommended upgrades in the next development phase.

— End of Report —